TEST STRATEGY – Sauce Demo E-commerce Website

- Introduction

The purpose of this Test Strategy is to define the testing approach, scope, responsibilities, tools, environments, and processes for testing the Sauce Demo E-commerce application.

- Scope of Testing
2.1 In-Scope

  - Login & Logout functionality

  - Product listing Page

  - Product filters

  - Cart functionality

  - Checkout (Information → Overview → Order Confirmation)

  - UI validation

  - Error Messages

  - Navigation across page

  - Responsive testing (basic mobile view)

  - Cross – browser : Chrome, Firefox, Edge

2.2 Out of Scope

- Backend database testing

- API level testing

- Payment Gateway integration

- Load & Stress performance testing

- Security Penetration testing

- Localization testing

- Test Objectives

- Validate that core user flows work as expected

- Ensure UI elements are consistent and functional

- Verify correct error handling for negative scenarios

- Identify defects and report them with high clarity

- Ensure system behaves correctly across browsers

- Test Approach
Testing will be performed manually and divided into the following levels:
4.1 Test levels

  - Smoke Testing: Verify basic application stability (Login, Products page).

  - Functional Testing: Validate all functional requirements.

  - UI Testing: Validate layout, alignment, colour, text, button visibility.

  - Negative Testing: Invalid login, blank fields, invalid checkout info.

  - Regression Testing: After any defect fix.

  - Compatibility Testing: On different devices and browsers.

  - Usability Testing: Basic ease-of- use validation.

- Test Types

- Black Box Testing

- Functional Testing

- Boundary & Validation Testing

- Cross – browser Testing

- Exploratory Testing

- Test Environment
Testing will be performed on:

- Browsers:

- Chrome

- Firefox

- Edge

- Devices:

- Windows 10

- Mobile Responsive mode (Chrome DevTools)

URL:
https://www.saucedemo.com

- Test Tools

| Activity | Tools |
| --- | --- |
| Test Case Management | Excel |
| Documentation | Word |
| Bug Tracking | Jira |
| Screenshots | Snipping Tool |
| Responsive Testing | Chrome DevTools |
| Cross Browser | BrowerStack |

- Test Deliverables

- Test Strategy

- Test Plan

- Test Scenarios

- Test Cases

- Test Data

- Bug Reports

- Test Execution Report

- Final Test Summary Report

- Entry Criteria

- Requirements documents is ready

- Test environment is accessible

- Valid test data available

- Build deployed and stable

- Exist Criteria

- All test cases executed

- No high or critical severity defects open

- Major functionality works end to end

- Test summary report submitted

- Risk & Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Website downtime | High | Retest once site its live |
| Environment reset | Medium | Document expected behaviour |
| Inconsistent product data | Low | Use static verification where possible |

- Defect Management

- Defects will be logged in Jira

- Each defect will include:

  - Title

  - Steps to reproduce

  - Expected vs Actual

  - Severity & Priority

  - Screenshot

- Developer will fixed issues

- QA will retest and close