Test Plan – Sauce-Demo E-commerce Website

- Introduction

This Test Plan describes the objectives, scope, approach, resources, schedule, deliverables, risks and responsibilities for testing the Sauce-Demo e-commerce application.

Sauce-Demo is a Demo E-commerce site that supports login, product browsing, and filter sorting, adding items to cart, managing cart, and checkout & completing orders.

- Test Objectives

The main objectives of testing are:

- Verify that all functional requirements works as expected.

- Ensure that the core flow (Login → Products page → Cart → Checkout → Order Completion) works without defects.

- Identify defects, report them clearly, and ensure fixes are properly verified.

- Validate that the website works on the required browsers.

- Confirm UI elements, error messages, and usability standards.

- Scope of Testing

  - In-Scope
Tests will cover:

- Login and Logout

- Product List Page

- Product Filters (A-Z, Z-A, Low – High, High – low)

- Add to Cart / Remove from Cart

- Cart Page

- Checkout Process (Info → Overview → Finish)

- Order Confirmation

- Navigation and UI validation

- Basic responsive testing (mobile view)

- Cross – browser testing (Chrome, Firefox, Edge)

  - Out of Scope

- API Testing

- Database Testing

- Backend Testing

- Payment Gateway Testing

- Load Testing, Stress Testing

- Security Penetration Testing

- Multi-language / localization testing

- Test Items / Features to be Tested

| Module | Features |
| --- | --- |
| Login | Valid login, invalid login, empty fields, locked user |
| Product listing | Product display, filters, navigation to details |
| Cart | Add item, remove item, badge count, cart page UI |
| Checkout | First Name, Last Name, Postal Code Validation, summary page |
| Order | Finish order, confirmation messages, reset app state |
| Navigation | Menu, logout, back to products |

- Features Not to be tested

- Payment Workflow

- Backend API responses

- Admin or Backend panel

- Email Notifications

- External Integrations

- Test Approach

  - Testing Levels

- Smoke Testing → Basic stability checks

- Functional Testing → Validate all business functions

- UI/UX Testing → Layout, alignment, button visibility

- Negative Testing → Wrong Credentials, empty fields

- Regression Testing → After bug fixes or retesting

- Cross – browser Testing → Chrome, Firefox , Edge

- Ad-hoc / Exploratory Testing → Unplanned flow checks

  - Testing Techniques

- Black Box Testing

- Equivalence Partitioning

- Boundary Value Analysis

- Error Guessing

- Test Deliverables

- Requirements Documents

- Test Strategy

- Test Plan

- Test Scenarios

- Test Cases

- Test Data

- Bug Reports

- Test Execution Report

- Final Test Summary Report

- Test Environment

  - Hardware

- Windows 10/11

- Mobile – Chrome DevTools Responsive mode

  - Software

| Tool | Version |
| --- | --- |
| Chrome | 142.0.7444.176 (Official Build) (64-bit) |
| Firefox | 145.0.2 (64-bit) |
| Edge | 142.0.3595.94 (Official build) (64-bit) |
| Jira | 9.12 |
| Excel | MS Excel 2016 Professional |
| Snipping Tool |  |

  - Application URL

https://www.saucedemo.com

- Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| QA Tester | Create scenarios, test cases, execute tests, report defects |
| QA Lead | Review documents, define strategy, assign tasks, track execution |
| Developer | Fix defects and communicate status |
| Project Owner | Approve test plan and final test summary |

- Entry Criteria

- Requirements finalized

- Test Strategy approved

- Test Data prepared

- Environment ready and stable

- Access to application available

- Exist Criteria

- All test cases executed

- All high/critical defects resolved

- No open blocker issues

- Test summary report submitted

- Product is stable

- Test Schedule

| Activity | Date / Duration |
| --- | --- |
| Requirements Analysis | 1 Day |
| Test Strategy Creation | 1 Day |
| Test Plan Creation | 2 Days |
| Test Scenarios Writing | 2 Days |
| Test Cases Writing | 5-6 Days |
| Test Execution | 6-8 Days |
| Bug Reporting & Retesting | 8-9 Days |
| Final Test Summary | 10 Days |

- Risks & Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Website downtime | High | Wait and retest once site is active |
| Environment auto-reset | Medium | Document expected behavior, do not log as bug |
| Product order changes | Low | Verify only static elements like cart, price, flow |